FirstLink

Day in the Life

Workbook

v1

Primary Function #18

Creating Job Openings to Hire

Contents

Introduction	3

DITL Checklist	3

Primary Function	4

College	4

Primary Function Lead	4

Roles Involved	4

Testers	4

Test Data	5

Logistics	5

Test Execution	6

Appendix A: ctcLink DITL Guide to Test Scripts by Primary Function	7

Creating Job Openings to Hire	7

## Introduction

Day In The Life (DITL) is our final due diligence testing and not another full blown UAT cycle. DITL testing will provide an opportunity for college users to execute supplemental tests of their primary functions in the UAT environment prior to go-live.

This workbook has been created to help the FirstLink colleges prepare for and complete DITL activities. Each primary function identified by the colleges has a separate workbook that provides a checklist for progressing through the activities associated with DITL.

A Primary Function Lead (PF Lead) will be identified for each function at each college who will take ownership of this workbook and complete all grey shaded areas contained within. This workbook will assist the PF Lead in determining who (roles/testers), what (conditions/data), when (schedule), where (logistics) and how (test scripts) to execute DITL. PF Leads will report progress to their College PMs.

Testers will begin by activating their account and are encouraged to use the test scripts as a guide but should interact with the system as if they are doing their jobs. When stringing business processes together, testers may need to partner with another tester to complete the function (i.e. testing buddy).

Datasheets will not be created as the data will come from real examples, either converted from legacy or from newly created data (i.e. a paper admissions app, a purchase requisition, a new hire, a transcript request).

DITL will occur in the QA2 environment with gold configuration and conversion cycle 8 data.Converted data will not be masked or altered to facilitate testing functionality such as search/match. Privacy and compliance with the Health Insurance Portability and Accountability Act (HIPPA) and Family Education Rights and Privacy Act (FERPA) restrictions are expected to be honored.

The SBCTC Service Desk has been set up to provide online support for DITL activities.  Issues with activating your account (AYA) should be emailed to the service desk at servicedesk@ctclink.us.  Once you have successfully activated your account, all other requests should be submitted through the service desk web application at https://servicedesk.ctclink.us.  You will use your DITL ctcLink EMPLID and password as your login.

Note: End user training, data validation, performance testing and payroll parallel testing are all separate activities and outside the scope of DITL.

### DITL Checklist

This workbook will help you work through the following DITL activities for each primary function identified by the colleges:

| # | Task | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1. | Identify Primary Function Lead | College PM |  |  |
| 2. | Identify Testers | PF Lead |  |  |
| 3. | Identify Conditions to be Tested | PF Lead |  |  |
| 4. | Create Schedule | PF Lead/ PM |  |  |
| 5. | Identify Testing Location | College PM |  |  |
| 6. | Notify Testers | PF Lead |  |  |
| 7. | Hold Kick-Off Meeting | PF Lead |  |  |
| 8. | Execute Testing | Testers |  |  |
| 9. | Report Progress | PF Lead |  |  |
| 10. | Close-out DITL | College PM |  |  |

### Primary Function

Creating Job Openings to Hire

### College

This workbook outlines the DITL activities for the following college:

| College |  |
| --- | --- |

### Primary Function Lead

The following person will be the lead contact for this function during DITL and will act as the liaison between the testers and the college PM. This person is responsible for identifying the testers, conditions to be tested and reporting progress. This person will also work with the College PM to set the schedule so all activities can be completed within the DITL window.

| PF Lead Name |  |
| --- | --- |
| PF Lead email |  |
| PF Lead Phone Number |  |

### Roles Involved

- Hiring Manager

- Rec Analyst

- Rec Admin

- Employee/Applicant

- Position Management Admin

- Position Management Analyst

### Testers

The following testers are dedicated to DITL for this primary function:

| Role | Tester Name | Tester email |
| --- | --- | --- |

### Test Data

#### Test Conditions

Some tests will need to be executed more than once if you wish to cover different conditions.

For example, Create a position regular and temp for various job codes.

#### Source of Test Data

For some tests you will be creating new data while others will require you to find existing cases from data converted from legacy. For each condition, determine the source of your data.

The following conditions will be tested during DITL for this primary function:

| Condition | Description of Condition | Converted Data? (Y/N) | New Data? (Y/N) |
| --- | --- | --- | --- |
| A |  |  |  |
| B |  |  |  |
| C |  |  |  |

### Logistics

#### Dependencies

There are no dependencies outside this primary function.

#### Schedule and Location

Testers are expected to co-locate when testing integrated business processes.

| Milestone | Start | Finish | Location |
| --- | --- | --- | --- |
| Create Position |  |  |  |
| Create Job Openings |  |  |  |
| Make Job Offer |  |  |  |
| Hire Applicant |  |  |  |

### Test Execution

Test scripts are available to help guide the tester through the primary function. See Appendix A (ctcLink DITL Guide to Test Scripts by Primary Function).

PF Leads are asked to report progress weekly and to escalate issues to their College PMs as needed.

## Appendix A: ctcLink DITL Guide to Test Scripts by Primary Function

### Creating Job Openings to Hire

| Pillar | Module | Security Role Listed on BPD | CEMLI | DITL Predecessor Script ID | DITL Script ID | Test Script Name | Check when Complete |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HCM | TAM | Hir Manager/Rec Analyst/Rec Admin |  | No Predecessor | 18.001 | Creating a Job Opening and Entering Job Details.xlsx |  |
| HCM | TAM | Hir Manager/Rec Analyst/Rec Admin | M-008 | 18.001 | 18.002 | M-008 Job Opening_Job Offer |  |
| HCM | TAM | Hir Manager/Rec Analyst/Rec Admin |  | 18.002 | 18.003 | Entering Job Qualifications.xlsx |  |
| HCM | TAM | Hir Manager/Rec Analyst/Rec Admin |  | 18.003 | 18.004 | Adding Screening Criteria to a Job Opening.xlsx |  |
| HCM | TAM | Hir Manager/Rec Analyst/Rec Admin |  | 18.004 | 18.005 | Adding a Hiring Team.xlsx |  |
| HCM | TAM | Rec Admin/ Rec Asst/Hiring Manager |  | No Predecessor | 18.006 | Creating a Job Offer.xlsx |  |
| HCM | TAM | Rec Admin/ Rec Asst/Hiring Manager | M-008 | 18.006 | 18.007 | M-008 Job Opening_Job Offer |  |
| HCM | TAM | Rec Admin/ Rec Asst/Hiring Manager |  | 18.007 | 18.008 | Recording Offer Acceptance.xlsx |  |
| HCM | TAM | Rec Admin/ Rec Asst/Hiring Manager |  | 18.008 | 18.009 | Recording Offer Rejection_NEW.xlsx |  |
| HCM | TAM | Rec Admin/Rec Asst/HR/Wkf Admin/Wkf Asst/Wkf Analyst |  | 18.009 | 18.010 | Hiring Applicants.xlsx |  |
| HCM | TAM | Employee/Applicant |  | 18.010 | 18.011 | Applying for Jobs.xlsx |  |
| Pillar | Module | Security Role Listed on BPD | CEMLI | DITL Predecessor Script ID | DITL Script ID | Test Script Name | Check when Complete |
| HCM | TAM | Rec Analyst/Rec Asst/Rec Admin |  | 18.001 | 18.012 | Managing a Job Opening.xlsx |  |
| HCM | TAM | Manager/Rec Analyst/Applicant/Rec Admin |  | 18.012 | 18.013 | Adding Job Posting Details.xlsx |  |
| HCM | HR | Position Mgmt Admin / Position Mgmt Analyst |  | No Predecessor | 18.014 | Entering a Position_V2.xlsx |  |
| HCM | HR | Position Mgmt Admin / Position Mgmt Analyst |  | No Predecessor | 18.015 | Hiring Into a Position_Test Script_V2.xlsx |  |
| HCM | HR | Position Mgmt Admin / Position Mgmt Analyst |  | No Predecessor | 18.016 | Transferring an Employee into a New Position_Test Script_V2.xlsx |  |
| HCM | HR | Position Mgmt Admin / Position Mgmt Analyst |  | No Predecessor | 18.017 | Reclassifying a Position With a New Job Code_Test Script_V2.xlsx |  |