FirstLink

Day in the Life

Workbook

v1

Primary Function #20

Running Payroll from Load to Confirm to GL Posting

Contents

Introduction	3

DITL Checklist	3

Primary Function	4

College	4

Primary Function Lead	4

Roles Involved	4

Testers	4

Test Data	5

Logistics	5

Test Execution	6

Appendix A: ctcLink DITL Guide to Test Scripts by Primary Function	7

Running Payroll from Load to Confirm to GL Posting	7

## Introduction

Day In The Life (DITL) is our final due diligence testing and not another full blown UAT cycle. DITL testing will provide an opportunity for college users to execute supplemental tests of their primary functions in the UAT environment prior to go-live.

This workbook has been created to help the FirstLink colleges prepare for and complete DITL activities. Each primary function identified by the colleges has a separate workbook that provides a checklist for progressing through the activities associated with DITL.

A Primary Function Lead (PF Lead) will be identified for each function at each college who will take ownership of this workbook and complete all grey shaded areas contained within. This workbook will assist the PF Lead in determining who (roles/testers), what (conditions/data), when (schedule), where (logistics) and how (test scripts) to execute DITL. PF Leads will report progress to their College PMs.

Testers will begin by activating their account and are encouraged to use the test scripts as a guide but should interact with the system as if they are doing their jobs. When stringing business processes together, testers may need to partner with another tester to complete the function (i.e. testing buddy).

Datasheets will not be created as the data will come from real examples, either converted from legacy or from newly created data (i.e. a paper admissions app, a purchase requisition, a new hire, a transcript request).

DITL will occur in the QA2 environment with gold configuration and conversion cycle 8 data.Converted data will not be masked or altered to facilitate testing functionality such as search/match. Privacy and compliance with the Health Insurance Portability and Accountability Act (HIPPA) and Family Education Rights and Privacy Act (FERPA) restrictions are expected to be honored.

The SBCTC Service Desk has been set up to provide online support for DITL activities.  Issues with activating your account (AYA) should be emailed to the service desk at servicedesk@ctclink.us.  Once you have successfully activated your account, all other requests should be submitted through the service desk web application at https://servicedesk.ctclink.us.  You will use your DITL ctcLink EMPLID and password as your login.

Note: End user training, data validation, performance testing and payroll parallel testing are all separate activities and outside the scope of DITL.

### DITL Checklist

This workbook will help you work through the following DITL activities for each primary function identified by the colleges:

| # | Task | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1. | Identify Primary Function Lead | College PM |  |  |
| 2. | Identify Testers | PF Lead |  |  |
| 3. | Identify Conditions to be Tested | PF Lead |  |  |
| 4. | Create Schedule | PF Lead/ PM |  |  |
| 5. | Identify Testing Location | College PM |  |  |
| 6. | Notify Testers | PF Lead |  |  |
| 7. | Hold Kick-Off Meeting | PF Lead |  |  |
| 8. | Execute Testing | Testers |  |  |
| 9. | Report Progress | PF Lead |  |  |
| 10. | Close-out DITL | College PM |  |  |

### Primary Function

Running Payroll from Load to Confirm to GL Posting

### College

This workbook outlines the DITL activities for the following college:

| College |  |
| --- | --- |

### Primary Function Lead

The following person will be the lead contact for this function during DITL and will act as the liaison between the testers and the college PM. This person is responsible for identifying the testers, conditions to be tested and reporting progress. This person will also work with the College PM to set the schedule so all activities can be completed within the DITL window.

| PF Lead Name |  |
| --- | --- |
| PF Lead email |  |
| PF Lead Phone Number |  |

### Roles Involved

- FWL HR Admin/FWL CS Admin

- Leave Admin/Leave Analyst

- Time & Labor Admin

- Employee

- Manager

- Pay Data Admin

- Pay Data Analyst

- Payroll Admin

- Payroll Analyst

- GL Accountant

### Testers

The following testers are dedicated to DITL for this primary function:

| Role | Tester Name | Tester email |
| --- | --- | --- |

### Test Data

#### Test Conditions

Some tests will need to be executed more than once if you wish to cover different conditions.

For example, Transfer an existing employee and change unions. Rehire a terminated employee and enroll in various benefits.

#### Source of Test Data

For some tests you will be creating new data while others will require you to find existing cases from data converted from legacy. For each condition, determine the source of your data.

The following conditions will be tested during DITL for this primary function:

| Condition | Description of Condition | Converted Data? (Y/N) | New Data? (Y/N) |
| --- | --- | --- | --- |
| A |  |  |  |
| B |  |  |  |
| C |  |  |  |

### Logistics

#### Dependencies

There are no dependencies outside this primary function.

#### Schedule and Location

Testers are expected to co-locate when testing integrated business processes.

| Milestone | Start | Finish | Location |
| --- | --- | --- | --- |
| Faculty Workload |  |  |  |
| Absences/Entitlements |  |  |  |
| Load Time & Labor |  |  |  |
| Create Paysheets |  |  |  |
| Run Pay Calc |  |  |  |
| Confirm Payroll |  |  |  |
| Post Payroll to GL |  |  |  |

### Test Execution

Test scripts are available to help guide the tester through the primary function. See Appendix A (ctcLink DITL Guide to Test Scripts by Primary Function).

PF Leads are asked to report progress weekly and to escalate issues to their College PMs as needed.

## Appendix A: ctcLink DITL Guide to Test Scripts by Primary Function

### Running Payroll from Load to Confirm to GL Posting

| Pillar | Module | Security Role Listed on BPD | CEMLI | DITL Predecessor Script ID | DITL Script ID | Test Script Name | Check when Complete |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HCM | AB | Leave Admin/Leave Analyst |  | No Predecessor | 20.001 | Reporting Absence Data.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.001 | 20.002 | Viewing Current Absence Entitlement Balances.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | No Predecessor | 20.003 | Adjusting Entitlement Balances_Test Script_v2.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | No Predecessor | 20.004 | Correcting Absence Results_Test Script_v2.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.004 | 20.005 | CSL Entitlement.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.005 | 20.006 | Admin Exempt MAX Vac Entitlement.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.006 | 20.007 | PH-PL Entitlement.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.007 | 20.008 | Vac Entitlement.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.008 | 20.009 | Faculty PL Balance Expiration.xlsx |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.009 | 20.010 | UAT_Entering partial Absence Take_Test Script |  |
| HCM | AB | Leave Admin/Leave Analyst |  | 20.010 | 20.011 | UAT_Entering, Updating and Voiding Absence Events.xlsx |  |
| HCM | TL | Employee |  | 20.011 | 20.012 | Reporting Time Using a Timesheet_Test Script.xlsx |  |
| HCM | TL | Time & Labor Admin |  | 20.012 | 20.013 | Running the Time Administration Process_Test Script.xlsx |  |
| HCM | TL | Employee/Manager |  | 20.013 | 20.014 | Reporting Compensatory time on a timesheet.xlsx |  |
| HCM | PY | Pay Data Admin/Pay Data Analyst | E-194 | No Predecessor | 20.015 | E-194 E-195 PrePay Processing Test_Script |  |
| HCM | PY | Pay Data Admin/Pay Data Analyst | E-196 | No Predecessor | 20.016 | E-196_Shift Premium Rule_Test_Script.xlsx |  |
| HCM | PY | Pay Data Admin/Pay Data Analyst | E-192 | No Predecessor | 20.017 | E-192 E-193 Staff Months Calculation.xlsx |  |
| HCM | PY | Pay Data Admin/Pay Data Analyst |  | No Predecessor | 20.018 | Entering Additional Pay Earningsv2.xlsx |  |
| HCM | PY | Pay Data Admin/Pay Data Analyst |  | No Predecessor | 20.019 | Entering U.S. Direct Deposit Information_Test Script v2.xlsx |  |
| HCM | PY | Pay Data Admin/Pay Data Analyst |  | No Predecessor | 20.020 | Entering U.S. General Deduction Data_Test Script v2.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | No Predecessor | 20.021 | Entering U.S. Employee Tax Data_Test Script.xlsx |  |
| HCM | PY | Time & Labor Admin |  | 20.021 | 20.022 | Loading Time and Labor Data |  |
| CS | FWL | FWL HR Admin/ FWL CS Admin | E-023 | 20.022 | 20.023 | E-023 Faculty Workload Processing (Calc) |  |
| CS | FWL | FWL HR Admin/ FWL CS Admin | E-024 | 20.023 | 20.024 | E-024 Maintain Faculty Workload (FWL Experience Page) |  |
| CS | FWL | FWL HR Admin/ FWL CS Admin | E-026 | 20.002 | 20.025 | E-026 Faculty Workload Processing (Pay) |  |
| CS | FWL | FWL HR Admin/ FWL CS Admin | R-059 | 20.003 | 20.026 | R-059 Faculty Workload Processing (Contract) |  |
| CS | FWL | FWL HR Admin/ FWL CS Admin | E-022 | 20.004 | 20.027 | E-022 Department/Term Summary |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.027 | 20.028 | Running the Presheet Audit Report_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.028 | 20.029 | Creating Paysheets_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.029 | 20.030 | Updating Paysheets by Earnings.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.030 | 20.031 | Updating Payline Information_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.031 | 20.032 | Reviewing Paylines by Earnings_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.032 | 20.033 | Recording One-Time Paysheet Deductions_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.033 | 20.034 | Recording One-Time Paysheet Taxes_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.034 | 20.035 | Updating Employee Paylines Additional Data Page_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst/Payroll Asst |  | 20.035 | 20.036 | Updating Payline Earnings Security_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst |  | 20.036 | 20.037 | Running the Precalculation Audit Report_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst |  | 20.037 | 20.038 | Reviewing Payroll Error Messages_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst |  | 20.038 | 20.039 | Running the Pay Calculation Process_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst | E-195 | 20.039 | 20.040 | E-194 E-195 PrePay Processing Test_Script |  |
| HCM | PY | Payroll Admin/Payroll Analyst | E-202 | 20.040 | 20.041 | E-202 Union Dues Maximum |  |
| HCM | PY | Payroll Admin/Payroll Analyst | E-193 | 20.041 | 20.042 | E-192 E-193 Staff Months Calculation.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst | E-204 | 20.042 | 20.043 | E-204 Medical Aid Hours Maximum Calculation_Test Script.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst | E-209 | 20.043 | 20.044 | E-209 Step 1 Creating Pay Run IDs E-209 Step 2 Attaching a Pay Run ID to a Pay Calendar E-209 Step 3 Creating Paysheets E-209 Step 4 Loading Data into Paysheets E-209 Step 5 Running the Pay Calculation Process E-209 Step 6 Reviewing Paycheck Details E-209 Step 7 Spending Account Calculation |  |
| HCM | PY | Payroll Admin/Payroll Analyst |  | 20.044 | 20.045 | Running Pay Confirmation.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst | M-036 | 20.045 | 20.046 | M-036 GL Solution.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst | I-025 | 20.046 | 20.047 | I-025 EFT Payroll Data.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst | R-272 | 20.047 | 20.048 | R-272 Payroll Data report.xlsx |  |
| HCM | PY | Payroll Admin/Payroll Analyst |  | 20.048 | 20.049 | Payroll Post to General Ledger |  |